Focus & Vision

* Engage Export & WCM Import Tools - Ongoing Tool maintenance as needed
* Mobile teacher send code completion and testing
* WCM Ally Alternate Formats, Integrated Staff Directory, NPE on the Homepage, automated builds, research, bugs

Development Teams

* Krypton
* Asgaard
* Automation team
* Mobius

Migration Tools

* No Update

Q3 CE Development Commits and Targets

---

**Web Community Manager**

Regression

Automated Builds

* Remove spell checker
* Update the C2 Dll versions
* Update the C2 static folder versions
* Update the webconfig changes and parameterization for each C2 cluster
* Update the API Dll versions
* Update the Utility server Dll versions
* Automate the build on the scheduler
* Update the Scheduler Dll versions
* Update the webconfig changes and parameterization for each API cluster
* Add Ad hoc merge scripts to source control

Staff Directory

* Build Out Data Calls & Render Organization Card View
* Load all default configuration data from BbComm

Ally Alternate Formats

* Performance considerations for the alternate feedback design

Bugs

* File Library App Permissions Issue With New Site Setup
* Table App - For pages with a layout having more than one column, the last table on that

page is forced into mobile view

**Client & Known Issues / Maintenance (2.25)**

**Automation**

New Tests:

Added 20 new tests this sprint:

* **Blog App (4 new tests)**
	+ Add New, Edit and NPE Quick Add
	+ Activate on My Page
* **Maps & Directions App (5 new tests)**
	+ Add, Edit and Sort Map
	+ Activate on My Page Checkbox
* **Article Library App (5 new tests)**
	+ Insert Accent Image
* **Assignment App (1 new tests)**
	+ NPE Quick Add
* **Site Shortcuts App (5 new tests)**
	+ New Link
	+ Organize Link, Quick Add New Link
	+ Insert Link

Risk Assessment Progress:

* Level 2 - 61% Complete, Level 4 – 19% Complete
* Level 2 – 12% increase this sprint, Level 4 – 5% increase this sprint
* [See the Dashboard here](http://k12-cms-wcmautomation.s3-website-us-east-1.amazonaws.com/progressmetrics.html)

Containerizing WCM:

* Finished work on containerization of the automation test environment.
* Development will now have their own local test environment that all of our automated tests can be run against.

**---**

**Connect (5.22.4)**

SQL Report Services (Dashboard stats & client reporting)

* Researched and documented the cube process for Connect

Security fix

SQL injections

* Fixed a security issue that allows a malicious user to insert SQL based commands into an existing SQL statement

Client & Known Issues / Maintenance

* Investigated an issue with clients using Singlewire post AWS migration
**---**

**Blackboard Communications HQ (10.7)**

Two-Way Teacher Communications Design

* Continued design work for two-way teacher comms

Reliability Improvements

* Added an email address to send notification of failed imports

Client & Known Issues / Maintenance

* PEB-3297 Unable to add Instagram feeds
* PEB-3368 Scripted a solution to fix/clean up improper merges of parent accounts that has occurred
* PEB-3370 Uploading files with IDs is slow and errors out

---

**Blackboard Mobile Communications App: 6.0**

New/Updated Icon Library

* Implemented an overlay for the Icon Library

 General Maintenance

* Updated branded apps for release after SDK update
	+ Google Play store will no longer accept APKs built with old versions of the Google APIs
* Include app icon within iOS deployments (app store requirement)
	+ Included a downloadable bundle file which applies customization to the app icon

Client & Known Issues / Maintenance

* PA-611 Facebook and Google login will be displayed text overlap if the account's name is long
* PA-633 Google Authentication page not working on Android devices
* PA-608 Google Sign in not working for Android devices
* PA-641 Tapping on the Top Story image, once the top story is open, causes app to crash (Android only)
* PA-619 Sending an email from the directory on the iOS app causes the navigation bar to become unreadable

---

**Blackboard Communications HQ App:**

* No work this sprint

---

**Uhura**

* No work this sprint

---

**ConnectTXT**

* No work this sprint